# Team and Project Plan

Unit code: COS30082

Unit Name: Applied Machine Learning

Submission date: 27 Nov at 23:59

| Student Name | Student Id | Statement of contribution to the report |
| --- | --- | --- |
| Andy Wei Jian CHU | 104401283 | Member 1 (Data Pipeline & Independent Baseline 1 Lead): • Data pipeline engineering (loading DPD-Small, preprocessing, train/val/test splits, augmentations). • Baseline 1 (Independent CNNs for crop and disease classification). • Real-world robustness benchmark suite (evaluating field condition perturbations). • Drafting Report Section 1 (Problem Formulation & EDA) & Section 2.1 (Baseline 1). • Video presentation co-speaker & Git repo maintenance. |
| Fa Zhen NG | 104400141 | Member 2 (Multi-Task Architecture & Evaluation Harness Lead): • GitHub repository setup, branching rules, and inviting lecturer (shlee@swinburne.edu.my). • Baseline 2 (Multi-Task CNN with shared backbone & dual crop/disease classification heads). • Evaluation metric harness (Top-1, Top-5, Harmonic Mean formula, confusion matrix generation). • Drafting Report Section 2.2 (Baseline 2 Methodology) & Section 3.1 (Evaluation Protocol). • Administrative compliance: checklist, cover sheet, and 'Who did what' declaration. |
| Member 3 | [Student ID 3] | Member 3 (Advanced Deep Learning & Proposed Zero-Shot Model Lead): • Literature review & architecture formulation for the Proposed New Deep Learning Approach (Vision-Language / Zero-Shot / Contrastive Disentanglement). • Implementing zero-shot mapping strategy and training loop on seen composition classes. • Model fine-tuning, loss weighting, and evaluating transfer performance on the 10 unseen classes. • Drafting Report Section 2.3 (Proposed Method) & Section 3.2 (Results, Discussion & Ablations). • Presentation slide deck co-creator & presentation video co-speaker. |
| Member 4 | [Student ID 4] | Member 4 (UI Engineering & Image Retrieval Specialist Lead): • Designing and implementing interactive Graphical User Interface (Streamlit / Gradio Web App). • Developing image retrieval engine (deep feature embeddings & similarity search) to display matching training samples for predictions. • UI-to-model inference integration, error handling, and latency optimization. • Drafting Report Section 2.4 (User Interface & Retrieval Architecture). • Video presentation recording lead, video editing (max 8 mins), and submission packaging. |

1. Project Overview & Problem Formulation

This project tackles Out-of-Distribution (OOD) and Unseen Plant Disease Identification in the COS30082 Applied Machine Learning curriculum. In real-world agriculture, automated visual diagnostic systems regularly encounter unseen crop diseases, newly emerged variants, and severe environmental shifts (variable lighting, background clutter, and angles) not present in laboratory training datasets.

The objective is to formulate, implement, and benchmark deep learning strategies that learn transferable representations from seen disease categories to recognize unseen categories, achieving a balance between discriminative ability and generalization capability. The project culminates in an interactive graphical user interface (GUI), an 8-page academic report, and an 8-minute recorded presentation video.

1.1 Dataset Specification (DPD-Small)

Benchmark Dataset: Experiments are conducted using the curated Deep-Plant-Disease Small (DPD-Small) dataset, consisting of 11,448 real-world images:

| Split Name | Image Count | Metadata File | Description |
| --- | --- | --- | --- |
| Train Set | 8,000 | DPD-Small train.csv | Training images from seen crop-disease categories (323 composition classes across 55 crops and 175 diseases). |
| Test Seen Set | 2,000 | DPD-Small test seen.csv | Evaluation images belonging to seen crop-disease composition classes to measure discriminative accuracy. |
| Test Unseen Set | 1,448 | DPD-Small test unseen.csv | Evaluation images belonging to 10 unseen crop-disease composition categories (Zero-Shot / OOD). |
| Total Dataset | 11,448 | Combined Metadata | 7 metadata columns: filename, crop label, disease label, composition label, crop name, disease name, composition name. |

2. Project Requirements Specification

2.1 Basic Requirements (Weight: 12% + Administrative)

•  Baseline 1 (Independent CNNs): Train two distinct CNN backbones: Model A classifies 55 crop classes, while Model B classifies 175 disease categories. Both utilize standard data preprocessing, transfer learning, and augmentations.

•  Baseline 2 (Multi-Task CNN): Train a single shared deep learning backbone with multi-task learning heads simultaneously predicting crop and disease classes with a balanced composite loss function.

•  Accuracy Metrics: Provide Top-1 and Top-5 accuracy on both seen and unseen test sets.

•  Harmonic Mean (H): Compute the Harmonic Mean between seen and unseen accuracies: H = (2 × Seen × Unseen) / (Seen + Unseen).

•  Confusion Matrix: Generate and analyze high-resolution confusion matrix for seen test predictions.

•  Git Repository: Grant read-only access to shlee@swinburne.edu.my within 1 week of team formation.

•  Deliverables: Deliver an 8-page academic report (Methodology, Results & Discussion) and an 8-minute presentation video link by 11:59 pm, 27/11/2026 (Friday Week 12).

2.2 High-Level Requirements (Weight: 13% + 5% UI)

•  Proposed Novel Approach (13%): Propose, implement, and validate an advanced deep learning method specifically engineered to surpass conventional baselines in unseen class generalization (U) and environmental robustness.

•  Zero-Shot Formulation: Formulate knowledge transfer mechanisms using Vision-Language Zero-Shot models (e.g., CLIP / BioCLIP adapters), Contrastive Representation Learning, or Compositional Disentanglement.

•  Robustness Evaluation: Evaluate resilience against real-world field perturbations (variations in lighting conditions, complex background foliage, camera viewpoints, and image noise).

•  User Interface & Retrieval (5%): Develop an interactive, user-friendly graphical application (Streamlit or Gradio). The UI takes a plant disease photo as input, outputs the predicted crop-disease category with confidence scores, and retrieves/displays the most visually/semantically similar matching training images.

3. Project Timeline & Two-Sprint Agile Roadmap

The project spans an 8-week timeline starting at Week 5 and concluding at Week 12. Active technical development is organized into two structured sprints (Weeks 5 to 10), while the final two weeks (Weeks 11 & 12) are dedicated to reviewing back, cross-verifying experimental results, authoring the 8-page academic report, and recording the 8-minute presentation video.

3.1 Sprint 1: Data Foundations & Baseline Models (Weeks 5 – 7)

| Week | Sprint Focus | Key Tasks & Technical Activities | Milestone / Deliverable |
| --- | --- | --- | --- |
| Week 5 | Setup, EDA & Data Pipeline | • Initialize GitHub repo, branch protection rules, and invite unit lecturer. • Environment configuration (.venv, PyTorch, Torchvision, timm, pandas). • Download & verify DPD-Small dataset; perform EDA on class imbalances. • Build robust PyTorch Dataset & DataLoader pipeline with standard augmentations. | Operational data loader & Git repo shared with lecturer. |
| Week 6 | Baseline Models Development | • Implement Baseline 1: Two separate CNNs (Crop Model & Disease Model). • Implement Baseline 2: Single shared backbone with multi-task classification heads. • Establish loss weighting scheme (L_total = α·L_crop + β·L_disease). • Formulate zero-shot composition inference logic for unseen evaluation. | Trained checkpoints for Baseline 1 & Baseline 2. |
| Week 7 | Baseline Benchmarking & Sprint Review | • Compute Top-1 & Top-5 accuracy on seen and unseen sets for both baselines. • Calculate Harmonic Mean (H) and generate seen confusion matrix. • Conduct Sprint 1 review: analyze performance bottlenecks & parameter counts. • Select optimal backbone architecture to carry forward into Proposed Approach. | Complete baseline benchmark table & draft Baseline report section. |

3.2 Sprint 2: Proposed Approach & User Interface (Weeks 8 – 10)

| Week | Sprint Focus | Key Tasks & Technical Activities | Milestone / Deliverable |
| --- | --- | --- | --- |
| Week 8 | Proposed Model Design & UI Wireframe | • Design Proposed Approach architecture (Vision-Language CLIP / Contrastive Disentanglement). • Construct real-world field perturbation benchmark suite (lighting, blur, background clutter). • Build UI wireframe (image upload widget, prediction display, retrieval gallery). • Implement deep feature extraction pipeline to index training set embeddings. | Proposed model prototype & interactive UI wireframe. |
| Week 9 | Model Training & Image Retrieval Engine | • Train and hyperparameter-tune the Proposed Approach on seen composition categories. • Build vector similarity search index (cosine similarity / FAISS) for training image retrieval. • Evaluate zero-shot generalization on the 10 unseen test categories. • Connect image retrieval engine into UI to render top matching training images. | Converged Proposed Model & functional UI with image retrieval. |
| Week 10 | Comparative Evaluation & UI Polish | • Run complete benchmark: Baseline 1 vs Baseline 2 vs Proposed Approach across Top-1, Top-5, and H. • Perform robustness testing across all models under synthetic field conditions. • End-to-end UI testing: response latency (<2s), error handling, styling. • Package UI demo with a single execution command for assessment. | Final comparative benchmark table & production-ready UI. |

3.3 Review Back & Finalization Phase (Weeks 11 – 12)

| Week | Sprint Focus | Key Tasks & Technical Activities | Milestone / Deliverable |
| --- | --- | --- | --- |
| Week 11 | Error Analysis & Report Drafting | • Review Back: inspect misclassified instances, failure cases, and confusion matrix hotspots. • Synthesize empirical findings and theoretical justification for the proposed method. • Draft 8-Page Academic Report: Section 1 (Methodology) & Section 2 (Results & Discussion). • Structure presentation slide deck (Motivation, Baselines, Novel Method, Results, UI Demo). | Complete draft of 8-page report & presentation slides. |
| Week 12 | Video Recording & Canvas Submission | • Finalize 8-page report formatting, figures, tables, and citation references. • Record and edit 8-minute presentation video featuring all 4 team members. • Host video (unlisted YouTube / Google Drive / Panopto) and embed link in report. • Complete administrative documents: cover sheet, checklist, and 'Who did what' form. • Final submission to Canvas before 11:59 pm, 27/11/2026 (Friday Week 12). | Submitted Canvas package & clean public/read-only Git repository. |

4. Balanced 4-Member Workload Distribution Matrix

To guarantee an equitable 25% distribution of effort among all four group members, tasks are partitioned into clear primary ownership and secondary collaboration roles across data engineering, multi-task modeling, advanced zero-shot research, and system deployment/UI.

| Group Member & Role | Sprint 1 Focus (Weeks 5–7) | Sprint 2 Focus (Weeks 8–10) | Review Back (Weeks 11–12) | Contribution |
| --- | --- | --- | --- | --- |
| Andy Wei Jian CHU (Member 1: Data & Baseline 1 Lead) | • EDA & DPD-Small validation • Baseline 1 (Independent CNNs) • Seen/Unseen train-test pipeline | • Robustness perturbation suite • Regularization & data ablations • Field condition stress testing | • Report Sec 1 & 2.1 • Codebase cleanup & README • Video presentation speaker | 25% (Balanced) |
| Fa Zhen NG (Member 2: Multi-Task & Evaluation Lead) | • GitHub repository setup • Baseline 2 (Multi-Task CNN) • Evaluation harness (Top-1/5, H) | • Feature extraction pipeline • Vector search / similarity index • Cross-model metric compilation | • Report Sec 2.2 & 3.1 • Cover sheet & 'Who did what' • Video presentation speaker | 25% (Balanced) |
| Member 3 (Member 3: Advanced DL Researcher) | • Literature review & math formulation • Zero-shot mapping definition • Baseline comparison analysis | • Proposed Model architecture • Loss formulation & training loop • Unseen class zero-shot tuning | • Report Sec 2.3 & 3.2 Lead • 8-page report editor • Video presentation speaker | 25% (Balanced) |
| Member 4 (Member 4: UI & Deployment Specialist) | • PyTorch DataLoader pipeline • Confusion matrix visualization • Sprint 1 logging & curves | • Streamlit / Gradio Web GUI • Matching image display module • Latency optimization & UX | • Report Sec 2.4 (UI Systems) • Slide deck lead • Video recording/editing lead | 25% (Balanced) |

5. Evaluation Protocol & Quality Assurance Plan

System evaluation strictly adheres to the course specifications outlined in the project brief:

•  Top-1 and Top-5 Accuracy: Measures whether the ground truth label is the top prediction (Top-1) or within the top 5 predicted classes (Top-5). Evaluated separately on the 2,000 seen test images and 1,448 unseen test images.

•  Harmonic Mean (H): Calculated as H = (2 × Seen Accuracy × Unseen Accuracy) / (Seen Accuracy + Unseen Accuracy). Penalizes models that perform well on seen categories but fail to generalize to unseen categories.

•  Confusion Matrix: Detailed breakdown of predictions on seen test images to identify common confusion clusters between visually similar diseases and crops.

•  UI Response Latency: End-to-end inference including image preprocessing, prediction, and vector retrieval of matching training images must execute in under 2 seconds on standard GPU/CPU hardware.

•  Submission Verification: Strict adherence to constraints: Report ≤ 8 pages, Video ≤ 8 minutes, Git read-only access verified, submission before 11:59 pm on 27/11/2026.